|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Flash Report n°:** | 363 | | | **Visit date:** | 6/10/2025 |
| **PO n° & Rev. n°:** | 1482960 | **PO date:** | 15/05/2024 |
| **Vendor name:** | AKER SOLUTIONS SUBSEA AS | | | | |
| **Sub-Vendor name:** | Prysmian (Germany) | | | | |
| **Location:** | Global marine systems limited. 1 Winsford way Chelmsford, CM2 5PD,UK | | | | |
| **Inspected materials:** | NSW RANGE IJ 11.3mm LW cable | | | | |

**ATTENDEES:**

|  |  |  |
| --- | --- | --- |
| **Name** | **Position** | **Organization** |
| Craig Beech | UJ development & Engineering manager | Sub connect (Global marine group) |
| Richard Ukpabi | Technical Inspector | obo SAIPEM |
| Patrick Odimma | Technical Inspector | obo OSS |

|  |
| --- |
| **Description of activities carried out:** |

* **NOTIFICATION REFERENCE**
* The scope of activities for visit is as defined in Notification: **Sample 2 4.3 NSW MINISUB 11.3mm (with earth) Optical -Tensile hold TEST**

**6/10/25**

* The sample build for the above mentioned test, **Tensile hold test** was started today. Please refer to pic (***Preparing for tensile test 6/10/25***). The test ends has been pressed and hoping to be completed in the next few days

.

* The sample **CSQ2178** was also staged and ready for hydraulic test tomorrow.
* **APPLICABLE DOCUMENTATION**

| **Documents Used** | **Project Doc Number** | **Rev** | **Approval code** |
| --- | --- | --- | --- |
| Procedure | NSW-PRO-242161 | 06 | - |
| Purchase Order | No. 1482960 | 00 | - |
| ITP UQJ Qualification-DEH Subsea | ND – AK – 01482960 – 11 – 866 – H03 – 0336 – 001 | 02 | - |

* **DEVICE CALIBRATIONS**

**Checked list attached (or:)**

| **Type / Instrument / Model** | **Manufacturer** | **S/N** | **Validity date** |
| --- | --- | --- | --- |
| The information will be updated as soon as the vendor's certification is received. | | | |

* **NDT PERSONNEL**

|  |  |  |
| --- | --- | --- |
| **Identity** | **Method / Qualification n°** | **Validity date** |
| Not Applicable |  |  |

* **PHOTOS**

|  |  |  |
| --- | --- | --- |
|  |  |  |
| Preparing for tensile test **6/10/25** | Preparing for tensile test **6/10/25** | Preparing for tensile test **6/10/25** |
|  |  |  |
| **CSQ2178** prepped for hydraulic testing tomorrow |  |  |

**ANOMALIES / HIGHLIGHTS:** None

**ACTIVITY FORECASTED / PLANNED NEXT DAYS:**

* Next inspection: 7/10/2025

Hydraulic test on sample **CSQ2178**

**Continued** work on Tensile test sample.

**INTERSICA Inspector**

**Richard Ukpabi**